## Slide 1: ICT311 Project Management CRM System Implementation Project Report
Submitted to: MR. RAM DUBEY (Sir)
Group Members:
SUJAN KAMAT (987329)
Mohit Thapa (983613)
Kiran Lopchan (986215)
Date: 10/02/2025

## Slide 2: Table of Contents
1. Introduction
2. Project Objectives
3. Project Scope
4. Project Outputs
5. Stakeholder Register
6. Risk Treatment Log
7. References

## Slide 3: Introduction
Project Title: CRM System Implementation for WorkingMouse
Project Sponsor: WorkingMouse Executive Team
Project Managers: Sujan Kamat, Mohit Thapa, Kiran Lopchan
Overview: Implementation of an advanced CRM system to enhance client interactions, sales, and support services.

## Slide 4: Project Objectives
- Implement a state-of-the-art CRM system
- Ensure seamless integration with existing systems
- Provide training to employees for adoption
- Increase customer satisfaction by 20% in 12 months
- Complete the project within $300,000 AUD and 8 months

## Slide 5: Project Scope
In Scope:
- Purchasing CRM software
- Customization & configuration
- System integration & data migration
- Training & documentation
- Testing & quality assurance
- Deployment
Out of Scope:
- Post-implementation maintenance
- Custom add-ons
- Hiring additional staff

## Slide 6: Project Outputs
- Project Charter
- Scope Statement
- Stakeholder and Risk Register
- Work Breakdown Structure
- Gantt Chart (Timeline)
- Budget Plan
- Final Report & Documentation

## Slide 7: Stakeholder Register
Executive Team: Sponsor (High Influence, High Interest)
IT Department: Technical Support (High Influence, High Interest)
Sales Team: End Users (Medium Influence, High Interest)
Customer Support: End Users (Medium Influence, High Interest)
CRM Vendor: External Partners (High Influence, Medium Interest)

## Slide 8: Risk Treatment Log
R1: Data Migration Issues (Medium Likelihood, High Impact) - Conduct pre-migration testing
R2: Employee Resistance (High Likelihood, Medium Impact) - Provide early training
R3: Integration Failure (Medium Likelihood, High Impact) - Involve IT experts in planning & testing

## Slide 9: References
- Kerzner, H. (2022). Innovation Project Management.
- Project Management Institute (2021). PMBOK Guide – 7th Edition.
- Laudon, K. C., & Laudon, J. P. (2004). Management Information Systems.
- Nguyen, B. et al. (2022). Impact of CRM Strategy on Relationship Commitment.